**Daily Scrum or Standup Meeting**

Team name: Team 9

Scrum Master: Joshua Handschin

Date 3/17

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Josh Handschin | Worked on Register page | Finish Register page and start on another | Nope |
| Thomas Duncan | Finished the Donate page and connect database. | Work on home page. Backend research for testing. | Nope. |
| Warren Novascone | Research Vue.js usability | Account page, User and Bid Collection | Nope |
| Ryan Egbert | Item and item icon pages. | Silent and live auction pages. | Nope |
|  |  |  |  |

# Burndown

# Screenshot of you project board

A screenshot of a computer

Description automatically generated