**Daily Scrum or Standup Meeting**

Team name: Team 9

Scrum Master: Joshua Handschin

Date 3/19

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Josh Handschin | Worked on Sign in page | Finish Sign in page and help others with styling pages | Nope |
| Thomas Duncan | Research on Testing the Program | Finish the home or watchlist page and do some research on the database rules | Nope. |
| Warren Novascone | Working on the account page | Finish the account page | Learning curve of Vue.js |
| Ryan Egbert | Auction pages | Finish the auction pages. Item displays with images and links | Dynamically generating a list to display in Vue.js |
|  |  |  |  |

# Burndown

# Screenshot of you project board

A screenshot of a social media post

Description automatically generated